## Slide 1
Data Analysis: Project Budget to Actual
Presented by:
Kumuyi Ayodeji

## Slide 2: Which Projects Were The Most And Least Expensive Per Hour?
Chart: 
| Total
Project A | 67.7778
Project B | 80
Project C | 69.6429
Project D | 81.7857
Project E | 66.1429
 | Project A | Project B | Project C | Project D | Project E
Cost $ / hr | $67.78 | $80.00 | $69.64 | $81.79 | $66.14

## Slide 3: How Long Did It Take To Complete Projects Compared to the Budget?
Chart: 
| Total
Project A | -34
Project B | -18
Project C | -53
Project D | 24
Project E | 61
 | Project A | Project B | Project C | Project D | Project E
Average Budget Variance by Project | -34 | -18 | -53 | 24 | 61

## Slide 4: How Much Did Budgets Cost Relative to the Budget?
Chart: 
| Total
Project A | -2425
Project B | -750
Project C | -4550
Project D | 3250
Project E | 6040
 | Project A | Project B | Project C | Project D | Project E
Average Cost Variance by Project | $ (2,425) | $ (750) | $ (4,550) | $ 3,250 | $ 6,040

## Slide 5: Observations and Key Insights
On an hourly basis, Project D was the most expensive, costing $81.79, while Project E, at $66.14 was the least expensive project.
Project E took the least time to complete relative to the budgeted time, while Project C was the most time-consuming project relative to the forecast.
Project E saved the most money compared to the budget, while Project C was surpassed budgetary expectations the most.

## Slide 6
Data Analysis: Employee Budget to Actual
Presented by:
Kumuyi Ayodeji

## Slide 7: Which Employees Were The Most and Least Expensive per Hour?
Chart: 
| Total
Crystal | 120
Erica | 140
Gail | 50
George | 60
Inigo | 95
Jenny | 75
Jim | 90
Larry | 88
Monique | 105
Sarah | 75
Sondra | 45
Stanley | 50
 | Crystal | Erica | Gail | George | Inigo | Jenny | Jim | Larry | Monique | Sarah | Sondra | Stanley | Tom
Cost $ / hr | $120 | $140 | $50 | $60 | $95 | $75 | $90 | $88 | $105 | $75 | $45 | $50 | $35

## Slide 8: How Long Did Employees Take To Complete Projects Compared to the Budget?
Chart: 
| Total
Crystal | 0
Erica | 10
Gail | -16
George | -40
Inigo | 50
Jenny | -10
Jim | -15
Larry | 80
Monique | -40
Sarah | -10
Sondra | 0
Stanley | -24
 | Crystal | Erica | Gail | George | Inigo | Jenny | Jim | Larry | Monique | Sarah | Sondra | Stanley | Tom
Budget Hours Variance | 0 | 10 | -16 | -40 | 50 | -10 | -15 | 80 | -40 | -10 | 0 | -24 | -5
+ve Number means Less Time
-ve Number means More Time

## Slide 9: How Much Did Employees Cost Relative to the Budget?
Chart: 
| Total
Crystal | 0
Erica | 1400
Gail | -800
George | -2400
Inigo | 4750
Jenny | -750
Jim | -1350
Larry | 7040
Monique | -4200
Sarah | -750
Sondra | 0
Stanley | -1200
 | Crystal | Erica | Gail | George | Inigo | Jenny | Jim | Larry | Monique | Sarah | Sondra | Stanley | Tom
Cost Variance | $0 | $1,400 | -$800 | -$2,400 | $4,750 | -$750 | -$1,350 | $7,040 | -$4,200 | -$750 | $0 | -$1,200 | -$175
+ve Number means Less Actual Cost
-ve Number means More Actual Cost

## Slide 10: Observations and Key Insights
The employee with the highest hourly rate was Erica at $140, while Tom, at $35, cost the least per hour.
Larry was the most time-saving employee, saving 80 hours in total relative to the expected time spent, while George and Monique spent the most time, at 40 hours, relative their original estimates.
Larry was also the employee with the highest cost savings, saving $7,040 compared to the budget, while Monique spent $4,200 greater than the budget.